PocketLab Project Roadmap

# Vision

PocketLab is a portable, BLE-controlled electronics laboratory built around an ESP32. The first instrument is a programmable function generator. Future instruments will include an oscilloscope, logic analyzer, programmable power supply, and signal injector. The mobile application should be instrument-focused and transport-agnostic.

# Architecture

UI → Instrument API → PocketLab Device → Transport → BLE (future USB/Wi-Fi). The UI never sends raw BLE commands. Instruments expose methods such as setFrequency(), setAmplitude(), and outputEnabled().

# Milestone 1 – BLE Foundation

Complete: scanning, connecting, reconnecting, disconnecting, service discovery, read/write characteristics, connection status UI.

# Milestone 2 – PocketLab Command Protocol

Implement ASCII request/response protocol (PING, INFO, SET_FREQ, SET_AMP, SET_OFFSET, SET_WAVE, OUTPUT). Every command returns OK or ERR.

# Milestone 3 – Command Parser Firmware

Create a reusable parser independent of BLE. BLE callback simply forwards received commands to the parser.

# Milestone 4 – Function Generator

Integrate AD9833 driver. Connect all UI controls to firmware commands. Verify waveform, frequency, amplitude, offset, presets, and output enable.

# Milestone 5 – Protocol Robustness

Device identification, firmware versioning, capability discovery, validation, acknowledgements, error handling.

Milestone 6 – Notifications

Push asynchronous status changes, settings updates, and faults from device to app.

Milestone 7 – Hardware

Rail-to-rail output amplifier, adjustable offset, output protection, calibration, PCB prototype.

# Milestone 8 – Additional Instruments

Reuse the same transport and command framework for oscilloscope, logic analyzer, programmable power supply, and signal injector.

# Design Principles

• Separate UI from transport. • Commands are human-readable during development. • Every command receives a response. • BLE is only one transport layer. • Each instrument exposes a clean API. • Reuse infrastructure whenever possible.

# Conversation Context

Current status: BLE communication infrastructure is operational. The next task is implementing the PocketLab command protocol and firmware command parser before integrating the AD9833 function generator.

src/

├── app/

│   ├── navigation/

│   └── providers/

│

├── core/

│   ├── device/

│   │   ├── PocketLabDevice.ts

│   │   ├── DeviceProvider.tsx

│   │   └── deviceTypes.ts

│   │

│   ├── transport/

│   │   ├── PocketLabTransport.ts

│   │   ├── BleTransport.ts

│   │   └── transportTypes.ts

│   │

│   └── protocol/

│       ├── commands.ts

│       ├── responses.ts

│       ├── parser.ts

│       └── protocolTypes.ts

│

├── instruments/

│   ├── functionGenerator/

│   │   ├── FunctionGenerator.ts

│   │   ├── FunctionGeneratorScreen.tsx

│   │   ├── FunctionGeneratorControls.tsx

│   │   ├── FunctionGeneratorPreview.tsx

│   │   └── functionGeneratorTypes.ts

│   │

│   ├── oscilloscope/

│   │   ├── Oscilloscope.ts

│   │   ├── OscilloscopeScreen.tsx

│   │   └── oscilloscopeTypes.ts

│   │

│   ├── logicAnalyzer/

│   │   ├── LogicAnalyzer.ts

│   │   ├── LogicAnalyzerScreen.tsx

│   │   └── logicAnalyzerTypes.ts

│   │

│   ├── powerSupply/

│   │   ├── PowerSupply.ts

│   │   ├── PowerSupplyScreen.tsx

│   │   └── powerSupplyTypes.ts

│   │

│   └── signalInjector/

│       ├── SignalInjector.ts

│       ├── SignalInjectorScreen.tsx

│       └── signalInjectorTypes.ts

│

├── features/

│   └── connection/

│       ├── DeviceStatusCard.tsx

│       ├── ScanDeviceSheet.tsx

│       └── blePermissions.ts

│

├── components/

│   └── shared UI components

│

├── themes/

└── utils/